Sprint Plan

Week 1: Basic Functionalities

Day 1:

1. Dependencies (index.html)
   1. Mongoose
   2. JWT
   3. Express
   4. Bower /angular
   5. Bootstrap
2. Create database & schema
3. Create API endpoints
   1. Routes

Day 2:

1. Create admin login page
2. Admin page: add/update inventory

Day 3:

1. Product page
2. Cart (functions: submit)
   1. View Cart
   2. Edit Cart
   3. Stripe integration
   4. Submit Order
3. Admin: Orders Panel

Day 4:

1. Landing page
   1. Jumbotron
   2. Clickable BUY to shop
   3. FAQ
2. Nav bar: product page, cart, login page, FAQ, contact
3. Contact Us form
4. About Us

Week 2: Additional Features

Day 1

1. Landing Page
   * Embed demo video

Day 2

1. Add User Login for Cart